

TEST PLAN

Product Name: OpenCart (Frontend)

Prepared by: JANAK DARJI

Date: 2024

Table of Contents

1. Introduction: [2](#_bookmark0)

2. Test Items: [2](#_bookmark1)

3. Features to be tested: [2](#_bookmark2)

4. Features to not be tested: 2

5. [Test Environments](#_bookmark3) [2](#_bookmark3)

6. Tools: [2](#_bookmark4)

7. [Test Schedule](#_bookmark8): [3](#_bookmark5)

8. Role/Responsibilities: [4](#_bookmark6)

9. Tech Approach/Strategy: [4](#_bookmark7)

10. Defect Reporting Procedure: [5](#_bookmark8)

11. Entry & Exist Criteria of STLC Phases [5](#_bookmark9)

12. Test Completion Criteria [5](#_bookmark10)

13. [Risks and Mitigations](#_bookmark14) [5](#_bookmark11)

14. [Approvals](#_bookmark15) [6](#_bookmark12)

15. Test Deliverables [7](#_bookmark13)

# 1. Introduction:

This test plan is for the E-Commerce Application OpenCart, version 1.0. The objective of this testing is to ensure that the application meets the requirements and is free of defects. This document serves as high level test planning document with details on the scope of the project, test strategy, test schedule, resource requirements and test deliverables.

# 2. Test Items:

# • E-Commerce Application: OpenCart, version X.X

## 3. Features to be tested:

* Register
* Login & Logout
* Forgot Password
* Search
* Product Compare
* Product Display Page
* Add to Cart
* Wish List
* Shopping Cart
* Currencies
* Home Page
* Checkout Page
* My Account Page
* Order History Page
* Downloads Page
* Contact Us Page
* Menu Options
* Footer Options
* Category Pages

## 4. Features to not be tested:

## • Features not mention in the section 3, "Feature to be tested" will not be tested.

## • Payment Gateway will be tested.

## • Automation testing is not in scope.

* Windows 10 – Chrome, Firefox and Edge
* Mac OS – Safari Browser
* Android Mobile OS – Chrome
* iPhone Mobile OS - Safari

## 5. Test Environment:

## • Operating System: Windows 10

## • Browser: Google Chrome, Firefox, Edge

# 6. Tools:

Following tools will be used in this project

• Bug Tracking Tool

• Word and Excel documents

# 7. Test Schedule:

• Test Planning: Start Date (dd/mm/yy) - End Date (dd/mm/yy)

• Test Case Development: Start Date (dd/mm/yy) - End Date (dd/mm/yy)

• Test Execution: Start Date (dd/mm/yy) - End Date (dd/mm/yy)

• Test Closure: Date

# 8. Roles/Responsibilities

|  |  |  |
| --- | --- | --- |
| Name | Role | Responsibilities |
| Person A | Test Manager | * Escalations |
| Person B | Test Lead | * Create the Test Plan and get the client signoffs * Interact with the application, create and execute the test cases * Report defects * Coordinate the test execution. Verify validity of the defects being reported. * Submit daily issue updates and summary defect reports to the client. * Attend any meeting with client. |
| Person C | Senior Test Engineer | * Interact with the application * Create and Execute the Test cases. * Report defects |
| Person D | Test Engineer | * Interact with the application * Execute the Test cases. * Report defects |

# 9. Test Approach/Strategy:

Manual testing will be used to test all the features/functionalities of the OpenCart application. As a part of functional testing, following approach will be followed.

Step#1 – Creation of Test Scenarios and Test Cases for the different features in scope.

* We will apply several Test Designing techniques while creating Test Cases
  + Equivalence Class Partition
  + Boundary Value Analysis
  + Decision Table Testing
  + State Transition Testing
  + Use Case Testing
* We also use our expertise in creating Test Cases by applying the below:
  + Error Guessing
  + Exploratory Testing
* We prioritize the Test Cases

Step#2 – Our Testing process, when we get an Application for Testing:

* Firstly, we will perform Smoke Testing to check whether the different and important functionalities of the application are working.
* We reject the build, if the Smoke Testing fails and will wait for the stable build before performing in depth testing of the application functionalities.
* Once we receive a stable build, which passes Smoke Testing, we perform in depth testing using the Test Cases created.
* Multiple Test Resources will be testing the same Application on Multiple Supported Environments simultaneously.
* We then report the bugs in bug tracking tool and send dev. management the defect found on that day in a status end of the day email.
* As part of the Testing, we will perform the below types of Testing:
  + Smoke Testing and Sanity Testing
  + Regression Testing and Retesting
  + Usability Testing, Functionality & UI Testing
* We repeat Test Cycles until we get the quality product.

Step#3 – We will follow the below best practices to make our Testing better:

* Context Driven Testing – We will be performing Testing as per the context of the given application.
* Shift Left Testing – We will start testing from the beginning stages of the development itself, instead of waiting for the stable build.
* Exploratory Testing – Using our expertise we will perform Exploratory Testing, apart from the normal execution of the Test case

End to End Flow Testing – We will test the end-to-end scenario which involve multiple functionalities to simulate the end user flows.

# 10. Defect Reporting Procedure:

During the test execution -

• Any deviation from expected behavior/result by the application will be noted. If it can't be reported as a defect, it would be reported as an observation/issue or posed as a question.

• Any usability issues will also be reported.

• After discovery of a defect, it will be retested to verify reproducibility of the defect.

• Screenshots with steps to reproduce are documented.

• Every day, at the end of the test execution, defects encountered will be sent along with the observations.

Note:

• Defects will be documented in a excel.

• Test scenarios and Test cases will be documented in an excel document.

# 

# 11. Entry and Exit Criteria:

The below are the entry and exit criteria for every phase of Software Testing Life Cycle:

### Requirement Analysis

Entry Criteria:

* Once the testing team receives the Requirements Documents or details about the Project

Exit Criteria:

* List of Requirements are explored and understood by the Testing team
* Doubts are cleared

### Test Planning

Entry Criteria:

* Testable Requirements derived from the given Requirements Documents or Project details
* Doubts are cleared Exit Criteria:
* Test Plan document (includes Test Strategy) is signed-off by the Client

### Test Designing

Entry Criteria:

* Test Plan Document is signed-off by the Client Exit Criteria:
* Test Scenarios and Test Cases Documents are signed-off by the Client

### Test Execution

Entry Criteria:

* Test Scenarios and Test Cases Documents are signed-off by the Client
* Application is ready for Testing Exit Criteria:
* Test Case Reports, Defect Reports are ready

### Test Closure

Entry Criteria:

* Test Case Reports, Defect Reports are ready Exit Criteria:
* Test Summary Reports

# 12. Test Completion Criteria:

• All the identified defects must be fixed and verified.

• All the test cases must be executed and passed.

• All the test deliverables must be completed and submitted.

• Performance test should pass the threshold limit

# 13. Risks and Mitigations:

The following are the list of risks possible and the ways to mitigate them: **1**.**Risk:** Non-Availability of a Resource

Mitigation: Backup Resource Planning **2.Risk:** Build URL is not working

Mitigation: Resources will work on other tasks **3.Risk:** Less time for Testing

Mitigation: Ramp up the resources based on the Client needs dynamically

# 14. Approvals:

Team will send different types of documents for Client Approval like below:

* Test Plan
* Test Scenarios
* Test Cases
* Reports

Testing will only continue to the next steps once these approvals are done.

# 15. Test Deliverables:

The following are to be delivered to the client:

|  |  |  |
| --- | --- | --- |
| Deliverables | Description | Target Completion Date |
| Test Plan | Details on the scope of the Project, test strategy, test schedule, resource requirements, test deliverables and  schedule | Date |
| Functional Test Cases | Test Cases created for the scope defined | Date |
| Defect Reports | Detailed description of the defects identified along with screenshots and steps to reproduce on a daily basis. | NA |
| Summary Reports | Summary Reports –  Bugs by Bug#,  Bugs by Functional Area and Bugs by Priority | Date |